# File ID: BPRE039a.doc

_____________________________________________________________

# IMPLEMENTATION OF LOCAL COMPETITION

# CRTC INTERCONNECTION STEERING COMMITTEE

# REPORT to the CRTC

by

# INDUSTRY WORKING GROUP

# Business Process

# Consensus Report

________________________________________________________________

# TITLE:		Updating Network Management Guidelines

________________________________________________________________

________________________________________________________________

DATE:		January 16, 2003

________________________________________________________________

# IMPLEMENTATION OF LOCAL COMPETITION

Consensus Report to the CRTC

# Task ID(s):		BPTF0039

Task Name(s):	Updating Network Management Guidelines

# Task Description(s):

Additions to the Network Management Guidelines to provide assistance in identifying potential translation errors related to CO Code (NXX) Switch loading.

# Conclusions:

The BPWG has revised the Network Management Guidelines, inserting a new section on CO Code (NXX) Loading and a new Appendix with a checklist for Service Providers to follow when telephone numbers are reported as non-reachable by customers.

The Canadian Steering Committee on Numbering (CSCN) sent Network Management Guideline revisions to the BPWG to assist in its resolution of CSCN TIF45 Loading of NXX Codes in ILEC/WSP/CLEC and IXC switches.  TIF45 was concerned with NXX codes not loaded on time in carrier switches, resulting in service disruption to end-customers.

The BPWG reviewed the CSCN proposed changes, made some further modifications and accepted the resulting document.  In addition, the BPWG received correspondence from the CSCN indicating that it is closing CSCN TIF45 once the BPWG has forwarded its report to the CRTC for approval.

# Recommendations:

The BPWG requests that the Commission approve Version 2.0 of the Network Management Guidelines attached herein.

# Participation:

| PARTICIPANT | COMPANY / ORGANIZATION |
| --- | --- |
| Chris Sprague | Aliant |
| Tracey Kenning | AT&T Canada |
| Rick Leroux | Bell Canada |
| Sam Glazer | Bell Canada |
| Beatrice McLaughlin | Bell West |
| Pamela Bunnin | Bell West |
| Bruce Watson | Call-Net |
| Peter Lang | Call-Net |
| Okacha Merabet | CRTC |
| Chaouki Dakdouki | CRTC |
| Randy Schuyler | Futureway |
| Norm Peacey | Group Telecom |
| Judy Henderson | TELUS |
| Noelle McKinley | TELUS |

Attachments:

- TIF BPTF0039

Network Management Guidelines V2.0

# IMPLEMENTATION OF LOCAL COMPETITION

# TASK IDENTIFICATION FORM

Date Originated:	July 24, 2002

Date Last Revised:	January 16, 2003

Document #:		BPTF0039.doc

WORKING GROUP:	Business Process

TASK #:		BPTF0039

TASK TITLE:	 Updating Network Management Guidelines

TASK DESCRIPTION:

The CSCN referred TIF45, entitled Loading of NXX Codes in ILEC/WSP/CLEC and IXC switches, to the BPWG with the purpose of investigating the problems associated with the activation of new CO Codes, the process for network trouble reporting, and potential impacts on interconnection agreements between carriers.

In order to provide some additional guidance to Telecommunications service Providers (TSPs) as an aid to resolving NXX loading problems, Call-Net submitted  Contribution BPCO040a suggesting additional text for the Network Management Guidelines (Guidelines).

This TIF will incorporate suggestions provided by CSCN into the Guidelines and will also make other updates/changes to the Guidelines, as necessary.

PRIORITY:		Med 		DUE DATE: 1Q2003

CROSS-IMPACTS:	CSCN

# WORKPLAN AND TIME-FRAMES:

- Incorporate suggested text from BPCO040a.

- Review Guidelines and determine other areas that require update or change.

- Issue Version 2.0 of Guidelines

# CURRENT STATUS:	Complete

# TASK ORIGINATOR:

# Peter A. Lang

Call-Net Communications Inc.

2235 Sheppard Avenue East

Suite 600

North York, Ontario M2J 3C5

416-773-3421

416-498-3002 (fax)

# TASK TEAM:

| PARTICIPANT | COMPANY / ORGANIZATION |
| --- | --- |
| Chris Sprague | Aliant |
| Tracey Kenning | AT&T Canada |
| Rick Leroux | Bell Canada |
| Sam Glazer | Bell Canada |
| Beatrice McLaughlin | Bell West |
| Pamela Bunnin | Bell West |
| Bruce Watson | Call-Net |
| Peter Lang | Call-Net |
| Okacha Merabet | CRTC |
| Chaouki Dakdouki | CRTC |
| Randy Schuyler | Futureway |
| Norm Peacey | Group Telecom |
| Judy Henderson | TELUS |
| Noelle McKinley | TELUS |

# ACTIVITY DIARY:

| Serial | Date | Activity |
| --- | --- | --- |
| 1 | July 24, 2002 | Initiated TIF |
| 2 | July 25, 2002 | TIF and contribution reviewed. The BPWG came to the conclusion that the best method for dealing with this TIF would be to update the Guidelines. |
| 3 | August 19,2002 | Revised Guidelines draft (NMGV1-1) issued. |
| 4 | Oct 7-8, 2002 | Bruce Watson reviewed TIF 39 that addresses problems with CO code loading in LEC switches. The issue is that either incomplete information is loaded or information is not loaded at all. The CSCN will be submitting a contribution on the CO Code loading to the BPWG, referencing the Network Management Guidelines. It is expected that the contribution will be completed by November, 2002. It was agreed that the Network Management Guidelines will be updated, but will be delayed until the contribution on CO Code Loading is received from the CSCN. |
| 5 | Dec 11, 2002 | Bruce led a discussion on the CSCN proposed changes to the BPWG’s Network Management Guidelines regarding the loading of CO. Codes in switches. He also indicated that the CSCN proposal replaces Call-Net’s earlier contribution and is completely different than the revisions previously developed by the BPWG. Rick Leroux provided some comments on the CSCN proposal that participants agreed to incorporate into the revisions. |
| 6 | Jan 16, 2003 | The BPWG reviewed the draft consensus report and the revisions suggested by the CSCN. In addition the BPWG made a few non-substantive changes. It was agreed that the NMGL would be circulated for one final review and if no objections, would be forwarded to the Steering Committee and the Commission for approval. |

# ACTION REGISTER:

|  | Action | Prime | Status |
| --- | --- | --- | --- |
| 1 | Revise Network Management Guidelines. | B. Watson | Completed |
| 2 | Circulate the revised document by December 12th, 2002. | P. Lang | Completed |
| 3 | Provide feedback to Bruce by December 19th, 2002. | All | Completed |
| 4 | Forward the document to Doug Birdwise by December 20th requesting feedback by January 10th. If CSCN is unable to meet Jan. 10th date, BPWG will address the issue at its Feb. 2003 meeting. | P. Lang | Completed |
| 5 | Draft Consensus Report | B. Watson | Completed |

# TIF CONTRIBUTION LOG:

| ID# | Date | Originator | Title |
| --- | --- | --- | --- |
| BPCO040a | June 10, 2002 | Call-Net | Modification to Network Management Guidelines |